G SRAVANI

BATCH 3

Agile & Scrum Fundamentals Workbook

Exercise 1: The Marshmallow Challenge - Agile Mindset

Build the tallest free-standing structure that can support a marshmallow on top using only:

- 20 sticks of spaghetti

- 1 yard of masking tape

- 1 yard of string

- 1 marshmallow

Process:

- Planning Phase (5 mins): Discuss strategy but DO NOT touch materials

- Sprint 1 (8 mins): Build your structure

- Measurement: Measure height from table to marshmallow bottom

- Retrospective (5 mins): What worked? What didn't?

- Sprint 2 (6 mins): Rebuild using learnings

- Final Measurement & Discussion

Questions:

- How did planning vs. building compare in terms of value?

Answer: Planning helped us get ideas on paper and discuss strategies, but actually building showed us what really works. Some things we planned didn’t hold up, so building gave more real insight than just talking

- What did you learn in Sprint 1 that helped in Sprint 2?

Answer: We realized spaghetti alone isn’t strong enough to hold the marshmallow. In Sprint 2, we used triangles for the base and tested with the marshmallow earlier, which made our structure much more stable

- How did time pressure affect your approach?

Answer: Knowing we had limited time made us focus on the most important things first. We tried things quickly, learned fast, and adjusted, but sometimes we rushed and made small mistakes.

Exercise 2: Waterfall vs. Agile Pizza

Compare two approaches to building the same product:

Team A (Waterfall):

- Gets complete pizza requirements upfront

- Must build entire pizza in 10 minutes without customer feedback

- Cannot change ingredients once started

Team B (Agile):

- Builds pizza in two 5-minute sprints

- Gets customer feedback after first sprint

- Can adjust based on feedback

After Activity Questions:
4. Which approach produced a better final product? Why?

Answer: Team B (Agile) ended up with a better pizza because they could get feedback after the first round and improve. Team A couldn’t change anything once they started, so if the customer didn’t like something, it was too late.

- How did Team B use feedback to improve?

Answer:  They added or removed toppings and fixed things the customer didn’t like, which made the pizza taste much closer to what the customer wanted.

- When would Waterfall be preferable to Agile?

Answer: Waterfall works better when everything is clear from the start and won’t change, like building a bridge or following strict regulations, where you can’t afford trial-and-error.

Exercise 3: The Scrum Role Game

Assign roles and solve this product challenge:

Product: "Smart Campus Parking App" for a university

Roles:

- Product Owner: Wants to maximize value, prioritize features

- Scrum Master: Facilitates, removes impedments

- Developers: Build the solution, estimate effort

Task: In 15 minutes, create a prioritized backlog of 5 features for the app.

Write your team's prioritized backlog here:

- Feature: Find available parking spots
Priority: High 
Value: Helps students save time and avoid frustration looking for parking

- Feature: Make parking payments via app
Priority: High 
Value: Makes paying easy and reduces long queues

- Feature: Generate parking usage reports
Priority: Medium
Value: Helps the university plan better and optimize space

- Feature: Issue digital tickets for violations
Priority: Medium
Value: Reduces manual work for attendants and automates enforcement

- Feature: Reserve parking spots in advance
Priority: Low
Value: Nice-to-have convenience for students, but not essential

Questions:
7. What was the hardest decision for the Product Owner?

Answer: Figuring out which features were most valuable and needed immediately. Some features were useful but not urgent, so deciding what goes first was tough.

- How did the Scrum Master help the team?

Answer: The Scrum Master kept the team focused, helped clarify priorities, resolved confusion, and made sure everyone could contribute effectively without getting stuck.

Exercise 4: User Story Writing

Write INVEST-quality user stories for these scenarios:

Format: As a [role], I want [feature], so that [benefit]

Check your stories against INVEST criteria:

- Independent

- Negotiable

- Valuable

- Estimable

- Small

- Testable

A. A student needs to find available parking spots quickly

Your User Story: As a student, I want to see open parking spots in real time, so that I don’t waste time searching and can park quickly.

B. A parking attendant needs to issue tickets efficiently

Your User Story: User Story: As a parking attendant, I want to issue digital tickets using the app, so that I can manage violations faster and more accurately.

C. A university administrator needs parking usage reports

Your User Story: As an administrator, I want to generate parking reports, so that I can understand usage trends and plan resources better.

Questions:
9. Which story was hardest to write? Why?

Answer: The administrator story was hardest because it was less about day-to-day tasks and more about strategic decisions.

10.How do the "so that" clauses change the story's focus?

Answer: They show why the feature matters, not just what it does. It helps the team understand the value for the user, not just the functionality

Exercise 5: Planning Poker Estimation

Estimate these tasks using Fibonacci sequence (1, 2, 3, 5, 8, 13):

Baseline: "Contact us form" = 2 story points

Tasks to Estimate:

| Task | Your Estimate | Team Estimate | Reason for Difference |
| --- | --- | --- | --- |
| 1. Add "contact us" form to website | 2 | ____2____ | Baseline |
| 2. Implement user login with email/password | ____3____ | ____5____ | Some thought about security and backend complexity |
| 3. Build complete e-commerce checkout system | ____8____ | ____13____ | Team differed on how much work payment integration would take |
| 4. Create search functionality for product catalog | _____3___ | ____5____ | Some expected more filters and sorting features |
| 5. Design and implement user profile dashboard | _____5___ | ____5____ | Everyone agreed it would take medium effort |

Questions:
11. What caused the biggest estimation differences in your team?

Answer:  Differences came from assumptions about complexity—some thought tasks were straightforward, while others considered potential hidden difficulties.

- Why use Fibonacci numbers instead of hours for estimation?

Answer:  Fibonacci numbers help show relative effort and uncertainty. Bigger tasks aren’t linear, and this method sparks discussion rather than giving false precision.

Exercise 6: Daily Scrum Simulation

*Conduct a 5-minute Daily Scrum for this scenario:*

Team is building: Online bookstore
Sprint Goal: "Enable users to purchase books in 3 clicks or less"

Yesterday's progress:

- Developer A: Worked on shopping cart, 80% done

- Developer B: Fixed login bugs, completed

- Developer C: Started payment integration, stuck on API issue

Plan today's Daily Scrum responses:

Developer A (Shopping Cart):
What I did yesterday: Worked on shopping cart, almost finished
What I'll do today: Finish it and start testing
Impediments: None

Developer B (Login Bugs):
What I did yesterday: Fixed login issues
What I'll do today: Test login with multiple users
Impediments: None

Developer C (Payment Integration):
What I did yesterday: Started integrating payment
What I'll do today: Solve API problem and continue integration
Impediments: API issue blocking progress

Question:
13. What would the Scrum Master do about Developer C's impediment?

Answer: The Scrum Master would help unblock by connecting Developer C with the API provider, finding documentation, or suggesting a workaround so the team doesn’t get stuck.

Exercise 7: Sprint Retrospective - Start, Stop, Continue

Reflect on your team's performance in the previous exercises:

What should we START doing?

- Testing early with small prototypes

- Talking about risks before starting big tasks

What should we STOP doing?

- Over-planning without action

- Ignoring feedback until the end

What should we CONTINUE doing?

- Collaborating closely during sprints

- Sharing lessons learned after each sprint

Question:
14. Why is the retrospective important even when things are going well?

Answer: It helps the team keep improving, catch small issues before they grow, and ensures we don’t become complacent.

Exercise 8: Scaling Scenario

You have 3 Scrum teams working on different parts of the same parking app:

- Team 1: User features (finding spots, payments)

- Team 2: Admin features (reports, management)

- Team 3: Integration features (sensors, gate systems)

Challenge: All teams need to release together for the app to work.

Plan a coordination strategy:

Synchronization method: Daily Scrum of Scrums, so all three teams know what each other is working on.

Integration points: APIs, shared databases, and sensor data need to connect correctly.

Release planning approach: Incremental sprints with coordinated integration and final joint testing before release.

Question:
15. What's the biggest risk when scaling from 1 team to 3 teams?

Answer: Miscommunication or misalignment between teams, which can cause delays, integration issues, or features that don’t work together.